PALENKE PENSAMIENTO

Codex Implementation Spec

Instrumentos de Gobierno Propio — Tiered Access System

v1.0  ·  March 2026  ·  Next.js 15 · Supabase · TypeScript

This document is the complete technical specification for Codex (or any developer AI / engineer) to implement the tiered document access system on top of the existing Next.js mock. Every phase includes exact file paths, database schemas, code patterns and acceptance criteria.

# 1.  Context & Objective

The Palenke Pensamiento platform organises governance instruments (Instrumentos de Gobierno Propio) of Afro-descendant Community Councils (Consejos Comunitarios) from the Colombian Pacific. The /gobierno-propio module exposes six instrument types — internal regulations, land-use and management plans (PUMANE), ethno-development plans, strategic litigation, biocultural conservation areas, and water protection — each backed by real PDF files that must be served to the right audience under access control.

The current repository is a fully-built, design-complete Next.js frontend mock. Role simulation runs through URL query parameters (?role=public|internal|admin). There is no backend, no real database, no real authentication, and no live file serving. This spec tells Codex exactly what to build to make the system production-ready.

## 1.1  Existing mock — what is already built

- All six instrument pages: src/app/gobierno-propio/[instrumento]/page.tsx

- 'Documento base metodológico' card with Download PDF button → href='#' (placeholder)

- Gated access UI (lock icon + login CTA) for unauthenticated visitors

- Admin panel pages: /admin/documentos, /admin/usuarios (mock, no persistence)

- Role/visibility type system in src/lib/viewer.ts and src/lib/mock-data.ts

- Login page, password-recovery page (UI only, no backend)

- Visibility enum: public | internal | sensitive

- ViewerRole enum: public | internal | admin

Current State Note The entire access system is simulated via URL params. Codex must replace this with real Supabase Auth + PostgreSQL without breaking any existing UI or visual design.

## 1.2  Real PDF files already present in the repository

Files live under docs/files/ and are split into two sensitivity tiers:

| Path in repo | Contents | Access level | Platform route |
| --- | --- | --- | --- |
| docs/files/INF PUBLICA/ NORMATIVA VIGENTE/ | Ley_70_de_1993.pdf Decreto_1396_de_2023.pdf Decreto_129_de_2024.pdf | Level 1 (Public) | /memoria-afroterritorial (Normativa) |
| docs/files/INF. INTERNA/ REGLAMENTOS INTERNOS/ | 9 Community Councils — each with: REGLAMENTO INTERNO [CC].pdf Acta de validación [CC].pdf | Level 2 (Admin-gated) | /gobierno-propio/reglamentos |
| docs/files/INF. INTERNA/ PLAN DE ETNODESARROLLO/ | 3 Community Councils: PED [CC].pdf (x3) | Level 2 (Admin-gated) | /gobierno-propio/etnodesarrollo |
| docs/files/INF. INTERNA/ PLAN DE USO Y MANEJO (PUMANE)/ | CC Renacientes — 4 files: PUMANE FINAL + Anexo 1 Glosario + Anexo 2 Memoria + Anexo 3 Flora/Fauna | Level 3 (Coordination-gated) | /gobierno-propio/planes-uso /gobierno-propio/conservacion |

Note: The 'Base Methodological Document' PDF (the public download button on each instrument page) is not yet in the repository. It must be added by the content team before Phase 0 can ship.

# 2.  The Three-Level Access System

Every instrument page must serve documents according to exactly three access levels. These levels must be enforced server-side — never only in the UI.

LEVEL 1 Public Download — No authentication required

### Rule

The Base Methodological Document for each instrument is freely downloadable by any visitor. It contains methodology guidance only — no community-specific data.

### UI contract (already built — do not change)

- Card titled 'Documento base metodológico' in the left column of every instrument page

- Green 'Descargar PDF' button currently pointing to href='#'

- Codex task: replace href='#' with the real /docs/[slug]-base.pdf path

### Server enforcement

- File served from Next.js public/docs/ — no auth check needed

- File must never contain community-council-specific territorial data

LEVEL 2 Admin-gated Access — Access request → admin approval → download

### Applies to

- Reglamentos internos (/gobierno-propio/reglamentos)

- Planes de etnodesarrollo (/gobierno-propio/etnodesarrollo)

- Litigio estratégico (/gobierno-propio/litigio)

- Protección hídrica (/gobierno-propio/proteccion-hidrica)

### Full flow

- Visitor reaches instrument page → sees gated UI with 'Request Access' CTA

- Visitor fills access request form: full name, national ID, email, community council, reason

- POST /api/access-requests saves record with status = 'pending', level = 'admin'

- Email sent to the admin role notifying of the new pending request

- Admin visits /admin/solicitudes, reviews request, clicks Approve or Reject

- On Approve: user record created (or access flag set), approval email sent to requester

- On Reject: rejection email with reason sent to requester

- Approved user logs in → sees document table → clicks Download → receives signed URL

### SLA

- Admin must respond to Level 2 requests within 1 business day (document this in the admin manual)

LEVEL 3 Coordination-gated Access — Requires coordinator review before any access

### Applies to

- Planes de uso y manejo / PUMANE (/gobierno-propio/planes-uso)

- Áreas bioculturales de conservación (/gobierno-propio/conservacion)

### Why more restrictive

PUMANE and conservation area files contain precise biodiversity, flora, fauna, hydrological and geographic data for specific territories. If accessed by extractive actors, this data could be used to map and exploit community resources. The coordination team must review every request personally.

### Full flow

- Visitor reaches instrument page → sees Level 3 gated UI with sensitivity warning

- Visitor fills extended form: same as Level 2 + institution, specific use purpose, data protection measures

- POST /api/access-requests saves record with status = 'pending', level = 'coordination'

- Email sent to the coordination team (configured via COORDINATOR_EMAIL env var)

- Coordination team reviews and decides; admin registers the decision in /admin/solicitudes

- On Approve: admin generates a signed download URL (30-min expiry) sent directly to requester's email

- The signed URL is never shown in the UI — it goes only to the requester's inbox

Key architectural difference Level 2: automated approval pipeline through admin panel. Level 3: coordinator decides offline; admin registers the outcome and triggers the email.

# 3.  Component Status Audit

Exact inventory of every component that Codex must create, update, or leave unchanged.

| Component | Status | Codex action required |
| --- | --- | --- |
| LEVEL 1 — Public document download | ⚠️ Partial | UI exists. File and href missing. |
| Download PDF button (instrument page) | ⚠️ Partial | Replace href='#' with /docs/[slug]-base.pdf and add download attribute. |
| Base methodological PDF file | ❌ Missing | Content team uploads PDF. Codex creates public/docs/ folder and wires the href. |
| LEVEL 2 — Admin-gated access | ⚠️ Partial | Lock UI built. Entire backend and form missing. |
| Lock / gated UI on instrument page | ✅ Done | Leave unchanged. Only update the CTA button href. |
| Access request form /solicitar-acceso/[instrumento] | ❌ Missing | New page. See Phase 1 spec. |
| Instrument accessLevel config field | ❌ Missing | Add accessLevel: 'admin' ¦ 'coordination' to instrumentos map in page.tsx. |
| POST /api/access-requests route | ❌ Missing | New API route. Validates, persists to DB, triggers email. |
| Admin email notification on new request | ❌ Missing | Email service call inside the API route. |
| /admin/solicitudes page | ❌ Missing | New admin page. List + approve/reject actions. |
| Approval / rejection email to requester | ❌ Missing | Email triggered from /admin/solicitudes approve/reject actions. |
| LEVEL 3 — Coordination-gated access | ❌ Missing | Entirely new flow, distinct from Level 2. |
| Extended request form (Level 3 fields) | ❌ Missing | Conditionally rendered extra fields when accessLevel === 'coordination'. |
| Coordination team email notification | ❌ Missing | API routes sends to COORDINATOR_EMAIL env var when level = 'coordination'. |
| Signed URL email delivery (30-min expiry) | ❌ Missing | Admin approves in panel → Supabase Storage generates signed URL → email sent. URL never shown in UI. |
| INFRASTRUCTURE | ❌ Missing | Full backend is mock. All items below must be built. |
| Supabase project + env vars | ❌ Missing | Create project. Add NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY to .env.local. |
| PostgreSQL schema (3 tables) | ❌ Missing | Tables: users, access_requests, documents. See Phase 2 spec. |
| Real authentication (replace ?role= mock) | ❌ Missing | Supabase Auth email/password. Update getViewerRole() in src/lib/viewer.ts. |
| Next.js middleware.ts | ❌ Missing | Protect /admin/* and validate session for document downloads. |
| Email service (Resend) | ❌ Missing | npm install resend. Add RESEND_API_KEY to .env.local. Create src/lib/email.ts. |
| Supabase Storage buckets | ❌ Missing | Two private buckets: docs-internal (Level 2), docs-sensitive (Level 3). |
| Row Level Security (RLS) policies | ❌ Missing | RLS on all tables. See Phase 2 schema spec. |

# 4.  Implementation Phases

Phases are ordered by technical dependency. Phase 0 is content-only. Phases 1 and 2 can run in parallel. Phases 3 and 4 depend on Phase 2.

PHASE 0 Wire the public PDF download button — no backend needed

### Objective

Make Level 1 fully operational. The content team provides the Base Methodological Document PDF. Codex uploads it and connects the button.

### Files to create / modify

- CREATE  public/docs/  folder

- ADD  public/docs/[instrumento]-base.pdf  (one per instrument, e.g. reglamentos-base.pdf)

- MODIFY  src/app/gobierno-propio/[instrumento]/page.tsx

  - Find:  href="#"  inside the 'Documento base metodológico' card

  - Replace with:  href={`/docs/${instrumento}-base.pdf`} download

### Acceptance criteria

- Clicking 'Descargar PDF' on any instrument page triggers a real file download

- No login is required

- 404 never occurs — file exists for every instrument slug

PHASE 1 Access request form — Frontend only, can start immediately

### Objective

Build the request form page and update the lock UI on each instrument page to point to it. This phase has no backend dependency — the form can POST to a stub API that returns 200 until Phase 2 is ready.

### Task 1.1 — Add accessLevel to the instruments config

In src/app/gobierno-propio/[instrumento]/page.tsx, add accessLevel to every entry in the instrumentos map:

const instrumentos = { reglamentos: { ..., accessLevel: 'admin' as const }, 'planes-uso': { ..., accessLevel: 'coordination' as const }, litigio: { ..., accessLevel: 'admin' as const }, conservacion: { ..., accessLevel: 'coordination' as const }, etnodesarrollo: { ..., accessLevel: 'admin' as const }, 'proteccion-hidrica':{ ..., accessLevel: 'admin' as const }, } as const; type AccessLevel = 'admin' ¦ 'coordination';

### Task 1.2 — Update the gated UI block

In the isPublic branch of the instrument page, replace the static login CTA with two variants driven by inst.accessLevel:

// Inside the isPublic block: {inst.accessLevel === 'coordination' ? ( <CoordinationGatedUI instrumento={instrumento} /> ) : ( <AdminGatedUI instrumento={instrumento} /> )}

AdminGatedUI: neutral tone, 'Request access' CTA → /solicitar-acceso/[instrumento]

CoordinationGatedUI: amber warning about data sensitivity, 'Request coordination access' CTA → same route

### Task 1.3 — Create src/app/solicitar-acceso/[instrumento]/page.tsx

New page. Accepts the instrumento slug to know which level to render.

// Form fields — Level 2 (admin-gated) const baseFields = [ { name: 'full_name', label: 'Full name', required: true }, { name: 'national_id', label: 'National ID (cédula)', required: true }, { name: 'email', label: 'Email address', required: true }, { name: 'community', label: 'Community council / institution', required: true }, { name: 'motivation', label: 'Reason for request', required: true, type:'textarea' }, { name: 'pcn_affiliation', label: 'Affiliation to PCN/Hileros', type: 'select', options: ['Yes', 'No', 'Allied organization'] }, ]; // Additional fields — Level 3 only (coordination-gated) const coordinationFields = [ { name: 'institution', label: 'Institutional affiliation', required: true }, { name: 'use_purpose', label: 'Specific intended use', required: true, type:'textarea' }, { name: 'data_protection', label: 'How will you protect this data?', required: true, type:'textarea' }, ];

On successful submit: show confirmation message. 'Your request has been received. Response time: 1 business day.'

POST target: /api/access-requests (stub until Phase 2).

### Acceptance criteria — Phase 1

- All instrument pages show the correct gated UI variant based on accessLevel

- /solicitar-acceso/reglamentos shows only base fields

- /solicitar-acceso/planes-uso shows base fields + three coordination fields

- Form submits without error (stub 200 response acceptable)

- Confirmation message appears after submit

PHASE 2 Backend — Supabase, real auth, API routes, email

### Objective

Install the full backend stack. Replace the ?role= mock with real Supabase Auth. Create the database schema and API routes. Wire up email via Resend.

### Task 2.1 — Install dependencies

npm install @supabase/supabase-js @supabase/ssr resend zod # .env.local — add these variables: NEXT_PUBLIC_SUPABASE_URL=https://[project-ref].supabase.co NEXT_PUBLIC_SUPABASE_ANON_KEY=[anon-key] SUPABASE_SERVICE_ROLE_KEY=[service-role-key] RESEND_API_KEY=[resend-key] COORDINATOR_EMAIL=coordinacion@palenke.org ADMIN_EMAIL=admin@palenke.org

### Task 2.2 — Database schema (PostgreSQL via Supabase)

-- TABLE: users create table public.users ( id uuid primary key references auth.users(id) on delete cascade, email text not null unique, role text not null default 'internal' check (role in ('public','internal','admin')), active boolean not null default true, organization text, created_at timestamptz not null default now(), last_login_at timestamptz ); -- TABLE: access_requests create table public.access_requests ( id uuid primary key default gen_random_uuid(), full_name text not null, national_id text not null, email text not null, community text not null, motivation text not null, pcn_affiliation text, institution text, use_purpose text, data_protection text, instrument_slug text not null, access_level text not null check (access_level in ('admin','coordination')), status text not null default 'pending' check (status in ('pending','approved','rejected')), reviewer_notes text, reviewed_by uuid references public.users(id), reviewed_at timestamptz, created_at timestamptz not null default now() ); -- TABLE: documents create table public.documents ( id uuid primary key default gen_random_uuid(), title text not null, instrument text not null, council text, visibility text not null check (visibility in ('public','internal','sensitive')), storage_bucket text, storage_path text, created_at timestamptz not null default now() );

### Task 2.3 — Row Level Security policies

-- Enable RLS on all tables alter table public.users enable row level security; alter table public.access_requests enable row level security; alter table public.documents enable row level security; -- users: only admins can read all rows; each user reads own row create policy 'users_own' on public.users for select using (auth.uid() = id); create policy 'users_admin' on public.users for all using (exists ( select 1 from public.users u where u.id = auth.uid() and u.role = 'admin' )); -- access_requests: only admins can read/update; anyone can insert create policy 'requests_insert' on public.access_requests for insert with check (true); create policy 'requests_admin' on public.access_requests for all using (exists ( select 1 from public.users u where u.id = auth.uid() and u.role = 'admin' )); -- documents: internal/admin can read internal; only admin reads sensitive create policy 'docs_public' on public.documents for select using (visibility = 'public'); create policy 'docs_internal' on public.documents for select using ( visibility = 'internal' and exists ( select 1 from public.users u where u.id = auth.uid() and u.role in ('internal','admin') and u.active = true ));

### Task 2.4 — Replace mock auth in src/lib/viewer.ts

Delete the ?role= URL-param logic and replace with a real session read:

// src/lib/viewer.ts (updated) import { createServerClient } from '@supabase/ssr'; import { cookies } from 'next/headers'; export async function getViewerRole(): Promise<ViewerRole> { const cookieStore = cookies(); const supabase = createServerClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!, { cookies: { get: name => cookieStore.get(name)?.value } } ); const { data: { user } } = await supabase.auth.getUser(); if (!user) return 'public'; const { data } = await supabase .from('users').select('role').eq('id', user.id).single(); return (data?.role as ViewerRole) ?? 'public'; }

### Task 2.5 — Create src/middleware.ts

import { createServerClient } from '@supabase/ssr'; import { NextResponse, type NextRequest } from 'next/server'; export async function middleware(request: NextRequest) { const response = NextResponse.next(); const supabase = createServerClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!, { cookies: { get: name => request.cookies.get(name)?.value, set: (name, value, opts) => response.cookies.set(name, value, opts), remove: (name, opts) => response.cookies.set(name, '', opts), }} ); await supabase.auth.getSession(); // refresh session cookie if needed const { data: { user } } = await supabase.auth.getUser(); const isAdminRoute = request.nextUrl.pathname.startsWith('/admin'); if (isAdminRoute && !user) { return NextResponse.redirect(new URL('/login', request.url)); } return response; } export const config = { matcher: ['/admin/:path*', '/api/admin/:path*'] };

### Task 2.6 — Create src/app/api/access-requests/route.ts

import { z } from 'zod'; import { createClient } from '@supabase/supabase-js'; import { sendAdminNotification, sendCoordinatorAlert } from '@/lib/email'; const schema = z.object({ full_name: z.string().min(2), national_id: z.string().min(5), email: z.string().email(), community: z.string().min(2), motivation: z.string().min(10), pcn_affiliation: z.string().optional(), institution: z.string().optional(), use_purpose: z.string().optional(), data_protection: z.string().optional(), instrument_slug: z.string(), access_level: z.enum(['admin','coordination']), }); export async function POST(req: Request) { const body = await req.json(); const parsed = schema.safeParse(body); if (!parsed.success) return Response.json({ error: parsed.error }, { status: 400 }); const supabase = createClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.SUPABASE_SERVICE_ROLE_KEY! ); const { data, error } = await supabase .from('access_requests').insert(parsed.data).select().single(); if (error) return Response.json({ error }, { status: 500 }); if (parsed.data.access_level === 'coordination') { await sendCoordinatorAlert(data); } else { await sendAdminNotification(data); } return Response.json({ success: true, id: data.id }); }

### Task 2.7 — Create src/lib/email.ts

import { Resend } from 'resend'; const resend = new Resend(process.env.RESEND_API_KEY); export async function sendAdminNotification(req: AccessRequest) { await resend.emails.send({ from: 'Palenke <no-reply@palenke.org>', to: process.env.ADMIN_EMAIL!, subject: `New access request — ${req.instrument_slug}`, html: adminNotificationHtml(req), }); } export async function sendCoordinatorAlert(req: AccessRequest) { await resend.emails.send({ from: 'Palenke <no-reply@palenke.org>', to: process.env.COORDINATOR_EMAIL!, subject: `[COORDINATION REQUIRED] Access request — ${req.instrument_slug}`, html: coordinatorAlertHtml(req), }); } export async function sendApprovalEmail(email: string, instrument: string) { ... } export async function sendRejectionEmail(email: string, instrument: string, reason: string) { ... } export async function sendSignedUrlEmail(email: string, signedUrl: string, expiry: string) { ... }

PHASE 3 Admin requests panel — /admin/solicitudes

### Objective

Give the admin role a clear interface to review, approve, and reject all access requests. Depends on Phase 2.

### Task 3.1 — Create src/app/admin/solicitudes/page.tsx

- Add 'Solicitudes' link to the AdminLayout sidebar navigation

- Add pending-count badge to the sidebar item (query count where status = 'pending')

- Table columns: Name, National ID, Email, Instrument, Level (badge), Date, Status, Actions

- Filters: instrument_slug, access_level, status (pending | approved | rejected)

- Row action: 'Review' link → /admin/solicitudes/[id]

### Task 3.2 — Create src/app/admin/solicitudes/[id]/page.tsx

- Display all form fields submitted by the requester

- For Level 3 requests: show the extended coordination fields in a highlighted section

- 'Approve' button: opens a notes field, calls POST /api/admin/solicitudes/[id]/approve

- 'Reject' button: opens a required reason field, calls POST /api/admin/solicitudes/[id]/reject

### Task 3.3 — Create /api/admin/solicitudes/[id]/approve route

// On approve: // 1. Update access_requests set status='approved', reviewer_notes, reviewed_by, reviewed_at // 2. If Level 2: upsert user in public.users with role='internal', send approval email // 3. If Level 3: generate signed URL from Supabase Storage (expiry: 30 min) // send signed URL directly to requester's email — do NOT expose in UI const { data: signedUrl } = await supabase.storage .from('docs-sensitive') .createSignedUrl(storagePath, 1800); // 1800 seconds = 30 minutes await sendSignedUrlEmail(request.email, signedUrl.signedUrl, '30 minutes');

### Task 3.4 — Create /api/admin/solicitudes/[id]/reject route

// On reject: // 1. Update access_requests set status='rejected', reviewer_notes, reviewed_by, reviewed_at // 2. Send rejection email with reason to requester

PHASE 4 Real file serving — connect PDFs to the access system

### Objective

Move real PDF files to the correct storage location and wire them to the document download flow. Depends on Phase 2 (Supabase Storage must exist).

### Task 4.1 — Public files (Normativa Vigente)

- Copy docs/files/INF PUBLICA/NORMATIVA VIGENTE/*.pdf → public/docs/normativa/

- Update all broken href links in the Memoria Afroterritorial Normativa section

- These files are served by Next.js directly, no auth needed

### Task 4.2 — Internal files (Level 2) → Supabase Storage

- Create private Supabase Storage bucket: docs-internal

- Upload all docs/files/INF. INTERNA/REGLAMENTOS INTERNOS/** and PLAN DE ETNODESARROLLO/**

- Naming convention: [instrument]/[council-slug]/[filename].pdf

- Insert corresponding rows in the documents table (instrument, council, visibility='internal', storage_path)

- When an approved user clicks Download, the server calls:

// Verify user is approved for this instrument before generating URL const approved = await supabase.from('access_requests') .select('id').eq('email', user.email) .eq('instrument_slug', slug).eq('status', 'approved').single(); if (!approved.data) return Response.json({ error: 'Access denied' }, { status: 403 }); const { data } = await supabase.storage .from('docs-internal') .createSignedUrl(doc.storage_path, 3600); // 1-hour signed URL return Response.json({ url: data.signedUrl });

### Task 4.3 — Sensitive files (Level 3) → Supabase Storage

- Create private Supabase Storage bucket: docs-sensitive

- Upload all docs/files/INF. INTERNA/PUMANE/** files

- Insert corresponding rows in documents table with visibility='sensitive'

- Signed URLs for sensitive files: 30-minute expiry, sent by email ONLY (see Phase 3 approve route)

- No download button is ever rendered in the UI for sensitive documents

# 5.  Technical Stack Decisions

| Layer | Technology | Rationale |
| --- | --- | --- |
| Database | Supabase (PostgreSQL) | Satisfies the project spec requirement for Postgres. Auth, Storage and RLS included. Free tier sufficient for Phase 1 launch. |
| Authentication | Supabase Auth | Replaces ?role= URL-param mock. Email/password flow. Session via HTTP-only cookies with @supabase/ssr. Matches existing public¦internal¦admin role taxonomy. |
| Email | Resend | 100 emails/day on free tier. Simple REST API. Supports HTML templates. Fallback: Nodemailer + SMTP if an institutional email server is available. |
| File storage | Supabase Storage | Private buckets with signed URL generation. Configurable expiry. RLS policies can be applied at bucket level. Avoids a separate S3/GCS setup. |
| Validation | Zod | Schema validation on all API route inputs. Shared types between frontend form and API can be inferred from the same Zod schema. |
| Route protection | Next.js middleware.ts | Single edge-function middleware that checks Supabase session before serving /admin/* routes. Replaces requireAdmin() query-param check. |
| Public PDFs | Next.js public/ | Zero-config static serving for Level 1 (base methodological docs) and Normativa Vigente files. No auth overhead. |

# 6.  Implementation Patterns & Scalable Skills

This section defines the exact coding patterns Codex must follow throughout the implementation. These are not optional style preferences — they are the patterns that keep the system consistent, type-safe, and maintainable as the platform grows.

## 6.1  Supabase client pattern — server vs browser

Never use the same Supabase client instance for server and browser. Create two factory functions:

// src/lib/supabase/server.ts — use in Server Components, API routes, middleware import { createServerClient } from '@supabase/ssr'; import { cookies } from 'next/headers'; export function createSupabaseServer() { const cookieStore = cookies(); return createServerClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!, { cookies: { get: name => cookieStore.get(name)?.value } } ); } // src/lib/supabase/client.ts — use only in Client Components ('use client') import { createBrowserClient } from '@supabase/ssr'; export function createSupabaseBrowser() { return createBrowserClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY! ); }

## 6.2  Zod schema-first API pattern

Every API route input must be validated with a Zod schema before touching the database. Export the inferred TypeScript type so it is shared with the frontend form.

// src/lib/schemas/access-request.ts import { z } from 'zod'; export const AccessRequestSchema = z.object({ ... }); export type AccessRequestInput = z.infer<typeof AccessRequestSchema>; // Re-used in: // - src/app/api/access-requests/route.ts (server-side parse) // - src/app/solicitar-acceso/[instrumento]/page.tsx (client-side form state)

## 6.3  Signed URL generation pattern

All internal and sensitive PDF downloads must go through a server-side API route that verifies access before issuing a signed URL. Never expose file paths in the client.

// src/app/api/documents/[id]/signed-url/route.ts export async function GET(req, { params }) { // 1. Authenticate user via Supabase session // 2. Fetch document record from DB // 3. Verify user has approved access_request for this instrument // 4. Generate signed URL with appropriate expiry: // - internal docs: 3600 seconds (1 hour) // - sensitive docs: 1800 seconds (30 minutes) — sent by email only // 5. Return signed URL (internal) or 204 No Content (sensitive — URL sent by email) }

## 6.4  Server Action pattern for admin approve / reject

Use Next.js Server Actions for the admin approval and rejection flows. This avoids a separate API route and keeps the form/action colocated.

// src/app/admin/solicitudes/[id]/actions.ts 'use server'; import { revalidatePath } from 'next/cache'; export async function approveRequest(id: string, notes: string) { // 1. requireAdmin() — throw if not admin // 2. update access_requests set status='approved', reviewer_notes=notes, ... // 3. upsert user or generate signed URL depending on access_level // 4. send email revalidatePath('/admin/solicitudes'); } export async function rejectRequest(id: string, reason: string) { // 1. requireAdmin() // 2. update status='rejected', reviewer_notes=reason, ... // 3. sendRejectionEmail(request.email, instrument, reason) revalidatePath('/admin/solicitudes'); }

## 6.5  Environment variable guard pattern

All required environment variables must be validated at startup, not at runtime. Create a central config module:

// src/lib/config.ts export const config = { supabaseUrl: requireEnv('NEXT_PUBLIC_SUPABASE_URL'), supabaseAnonKey: requireEnv('NEXT_PUBLIC_SUPABASE_ANON_KEY'), supabaseServiceKey:requireEnv('SUPABASE_SERVICE_ROLE_KEY'), resendApiKey: requireEnv('RESEND_API_KEY'), adminEmail: requireEnv('ADMIN_EMAIL'), coordinatorEmail: requireEnv('COORDINATOR_EMAIL'), }; function requireEnv(key: string): string { const val = process.env[key]; if (!val) throw new Error(`Missing required env var: ${key}`); return val; }

## 6.6  Access level scalability pattern

The accessLevel field on each instrument is the single source of truth for which flow to render. To add a new instrument or change its level, only the instrumentos map needs updating — no other code changes required. This is the open/closed principle applied to the access system.

// Pattern: derive everything from accessLevel, never hardcode slug names // ✅ Correct — driven by config const isCoordination = inst.accessLevel === 'coordination'; // ❌ Wrong — brittle slug check scattered in components const isCoordination = instrumento === 'planes-uso' ¦¦ instrumento === 'conservacion';

## 6.7  Email template pattern (HTML in TypeScript)

Keep email HTML as pure TypeScript functions that return strings. No JSX, no template files. This keeps emails version-controlled and co-located with the send logic.

// src/lib/email-templates.ts export const adminNotificationHtml = (req: AccessRequest) => ` <h2>New access request — ${req.instrument_slug}</h2> <p><strong>Name:</strong> ${req.full_name}</p> <p><strong>Email:</strong> ${req.email}</p> <p><strong>Community:</strong> ${req.community}</p> <p><strong>Level:</strong> ${req.access_level}</p> <a href='${process.env.NEXT_PUBLIC_APP_URL}/admin/solicitudes/${req.id}'> Review request </a> `;

## 6.8  File path convention for Supabase Storage

Use a consistent path structure inside every storage bucket so files can be queried programmatically without storing the full path in a separate column.

// Bucket: docs-internal // Path pattern: [instrument-slug]/[council-slug]/[filename].pdf // Examples: // reglamentos/cc-martin-luther-king/reglamento-interno.pdf // etnodesarrollo/cc-nelson-mandela/plan-etnodesarrollo.pdf // Bucket: docs-sensitive // Path pattern: [instrument-slug]/[council-slug]/[filename].pdf // Examples: // planes-uso/cc-renacientes/pumane-final.pdf // planes-uso/cc-renacientes/anexo-1-glosario.pdf

## 6.9  Testing pattern — acceptance tests per phase

Each phase must be verified against its acceptance criteria before moving to the next. Use Playwright for end-to-end tests placed in tests/e2e/.

// tests/e2e/phase0-public-download.spec.ts test('Level 1: PDF downloads without login', async ({ page }) => { await page.goto('/gobierno-propio/reglamentos'); const [download] = await Promise.all([ page.waitForEvent('download'), page.click('text=Descargar PDF'), ]); expect(download.suggestedFilename()).toContain('.pdf'); }); // tests/e2e/phase1-request-form.spec.ts test('Level 2: admin-gated form shows correct fields', async ({ page }) => { await page.goto('/solicitar-acceso/reglamentos'); await expect(page.locator('[name=full_name]')).toBeVisible(); await expect(page.locator('[name=data_protection]')).not.toBeVisible(); }); test('Level 3: coordination form shows extended fields', async ({ page }) => { await page.goto('/solicitar-acceso/planes-uso'); await expect(page.locator('[name=data_protection]')).toBeVisible(); });

# 7.  Target File Tree

All files that Codex must create (NEW) or modify (MOD) to complete this spec:

src/ ├── app/ │ ├── api/ │ │ ├── access-requests/ │ │ │ └── route.ts NEW │ │ ├── admin/ │ │ │ └── solicitudes/ │ │ │ └── [id]/ │ │ │ ├── approve/route.ts NEW │ │ │ └── reject/route.ts NEW │ │ └── documents/ │ │ └── [id]/signed-url/route.ts NEW │ ├── admin/ │ │ └── solicitudes/ │ │ ├── page.tsx NEW │ │ └── [id]/ │ │ ├── page.tsx NEW │ │ └── actions.ts NEW │ ├── gobierno-propio/ │ │ └── [instrumento]/ │ │ └── page.tsx MOD (add accessLevel, update gated UI) │ ├── login/ │ │ └── page.tsx MOD (wire to Supabase Auth) │ └── solicitar-acceso/ │ └── [instrumento]/ │ └── page.tsx NEW ├── lib/ │ ├── supabase/ │ │ ├── server.ts NEW │ │ └── client.ts NEW │ ├── schemas/ │ │ └── access-request.ts NEW │ ├── email.ts NEW │ ├── email-templates.ts NEW │ ├── config.ts NEW │ ├── viewer.ts MOD (replace ?role= with real session) │ └── admin-access.ts MOD (use real session) ├── components/palenke/ │ ├── AdminGatedUI.tsx NEW │ └── CoordinationGatedUI.tsx NEW middleware.ts NEW (at project root) public/ └── docs/ ├── normativa/ NEW (Ley 70, Decreto 1396, 129) └── [instrumento]-base.pdf (x6) NEW (provided by content team) supabase/ └── migrations/ └── 001_initial_schema.sql NEW (users, access_requests, documents + RLS) tests/e2e/ ├── phase0-public-download.spec.ts NEW ├── phase1-request-form.spec.ts NEW ├── phase2-api-submit.spec.ts NEW └── phase3-admin-panel.spec.ts NEW

Palenke Pensamiento  ·  Proceso de Comunidades Negras (PCN)

Codex Implementation Spec  ·  Confidential  ·  March 2026